Barkley Community Forest Corporation

REGULAR Minutes

Held in Toquaht Office

Peninsula Road, Ucluelet, BC, V0R 3A0

May 10h, 2018 @ 3:00 am.

In Attendance: -   T Smith; G Lyons; Z. Schafer; G Johnsen; D Corlazzoli; R. Shafer;

Council Rep	     M Noel (Council);

Apologies: -	     N Plonka;

Terry Smith opened the meeting at 3:06 pm

- Regular Agenda:

  - Add Heli-flight May 22nd (per RS)

Moved to adopt the Agenda as amended, Z Schafer seconded D Corlazzoli;

Passed unanimously

- Minutes of previous Regular Meeting: - April 6thth, 2018: -

Moved to adopt the April 6th, 2018 Minutes Z Schafer, seconded G. Johnsen

Passed unanimously

- Update on Harvesting:

- Phase I & Phase II completed;

  - Debris all moved;

  - Waste will be completed next week;

  - 4 weeks to close out phase I and finalise dollars outstanding;

- Phase III

  - Half completed the falling;

  - No Hoechucking has happened yet – the deadline is tomorrow!

  - Zolie to copy the Board with the details of that meeting;

- Phase IV

  - Heli-tendering for 10,000 m3 will be out next week;

- Phase V

  - 12,000 m3 of 2nd growth

- Phase IV & V could realise $1.2M by Dec 2018;

- Financials: -

  - Bank balance is at $1.3M;

  - Lengthy discussion on the future projections of harvesting and reporting; including whether to use the present 27,000 m3/annum for the next 5-year AAC;

Moved by Rick Shafer “That the BCFC have a 7 year running Cash-Flow (revised and updated quarterly) for submission to the partners, with a conservative allowance for all accruals: pre-engineering, road construction and all other obligations. Partners to be cautioned that these cannot be relied upon as they are estimates only”, seconded D Corlazzoli.

Passed unanimously

- The cash-flow forecast to be provided to the Board week of June 10th;

- Audit Progress: -

  - Geoff reported that the audit is progressing smoothly (lots of data being requested, but so far, no issues)

- Remuneration Submission: -

  - Due to a delay in any action on an earlier submission; Geoff has re-submitted the remuneration motion to both partners

- AGM: -

  - Discussed timing, and agreed to work on June 27th, as the date;

  - Noted that the articles indicate the all positions terminate at the AGM, which differs from the DofU’s earlier practise of a there-year rolling membership;

  - Geoff to send a copy of the “BCFC Articles” to the Board for their review;

- Firewood: -

  - The following blocks will be posted on the BCFC Webpage, with directions to apply for a permit online through the MoF: -

    - SB1; 2; 5; & 6;

- Japanese Tour: -

  - After discussing the request for the BCFC to host a tour of the harvested areas by a group of Japanese touring logging operations in BC, it was moved to decline a tour at this time:

Moved by Dario Corlazzoli “to decline the tour due to the fact that the BCFC is not deep enough into our program” “, seconded Gary Johnsen.

Passed (2 opposed).

- Any Other Business: -

  - May 22nd Heli Tour by Toquaht:

    - A tour is being arranged for Chief & Council of Toquaht, and Rick Shafer invited other interested parties from the BCFC and DofU join in on the tour;

    - Rate is $1,800/hour;

    - Mayco work through Rick to determine if anyone from Council would be interested;

- Date of Next Meeting

  - Agreed to hold the next meeting on June 19th at the Toquaht Office;

    - Discuss AGM Planning, any disbursement to Partners; and Cash-flow forecast

- Meeting Adjourned: -  4;42 pm

Approved: -        Original signed by TD Smith			 Original signed by G Johnsen

___________________			__________________

Chair					Secretary